# JobForge - Unfinished Work (revision 7)

Handoff for the next engineer. Based on jobforge_updated_v6.zip plus the work in jobforge_updated_v7.zip.

## 0. Read this first

Nothing has been compiled, built, tested or run - including everything from revisions 2 to 4. A parse-only javac pass over all backend main and test Java files reported no syntax errors in revision 4 (type, import and dependency errors cannot be detected that way). Frontend and workflows were not checked by any tool. Expect compile, type, lint and YAML errors on first build.

Precedence for conflicts: DATABASE_SCHEMA.md, API_CONTRACT.md, ARCHITECTURE.md, MASTER_SPEC.md, CLAUDE.md, README.md.

A contract-change PR is still to be opened for REQ-20261008, 20261009 and 20261010 (rows are in API_CONTRACT 12.12 and docs/CHANGELOG_CONTRACTS.md; PR numbers TBD). The micrometer-registry-prometheus dependency needs an ADR (CLAUDE.md rule 10).

## 1. Completed in revision 4 (unverified)

- Verified by reading: UploadRateLimitInterceptor path patterns match the real routes (ApiPathConfig prefixes /api/v1; avatar, logo and resume POST paths exist).

- Backend: GET /admin/recruiters/{userId} (detail); PATCH education/experience accept clearEndDate to remove a stored end date.

- Backend ITs: SeekerHistoryPatchIT (clearEndDate, completeness 0/10/20, IDOR 404), AdminRecruiterDetailIT (401/403/200/404), JobLifecycleIT (If-Match stale on publish returns 409 STALE_VERSION, success with current version, no header still works, stranger 404, anonymous 401).

- Frontend: admin recruiter and company detail pages linked from approvals; clearEndDate in the education/experience edit forms; MSW node server (tests/msw-node.ts, useMockServer with a relative-URL fetch shim); AdminPages.test.tsx exercising the real lib/api client against MSW handlers; history-patch type test.

- Infra: GitHub workflows backend-ci, ai-ci, frontend-ci, infra-ci, security; compose profiles tools (Kafka UI), monitoring (Prometheus, Grafana), storage (MinIO), ollama; backend healthcheck (bash /dev/tcp probe) and frontend waits for backend health; infrastructure/monitoring configs; optional MANAGEMENT_PORT for metrics; micrometer-registry-prometheus.

## 2. Do first: build and run

| # | Item | What is needed |
| --- | --- | --- |
| 1 | Backend build | cd backend && mvn clean verify. Watch: AuthService now takes CompanyAccessFacade (bean cycle?), constructors changed in revisions 2-3, Detail record in RecruiterApprovalRepository, new prometheus dependency resolves. |
| 2 | ArchUnit | Run ArchitectureTest. auth depends on company.facade, profile and user facades; storage and audit modules are new. |
| 3 | Frontend | pnpm install && pnpm typecheck && pnpm lint && pnpm test && pnpm build. Likely issues: Zod 4 typing with the RHF resolver, ref forwarding on Input/Select (React 19), unused imports, MSW node + jsdom fetch shim (tests/msw-node.ts) and that handlers resolve relative URLs against window.location. |
| 4 | ai-service | cd ai-service && mvn package; start with AI_INTERNAL_TOKEN set. |
| 5 | Workflows | Validate YAML by pushing a branch. Known gaps: pnpm/action-setup uses version 10 (no packageManager field); hadolint only checks backend/Dockerfile; infra-ci copies .env.example and injects placeholder secrets for compose config; backend-ci has no Spotless/JaCoCo/OpenAPI-diff yet. |
| 6 | Compose | docker compose config for every profile; docker compose up -d, then --profile app up -d --build. Confirm the backend healthcheck turns healthy (needs actuator readiness reachable on the main port, or MANAGEMENT_PORT when set) and that SecurityConfig lets the management port through if used. |
| 7 | Security rules | Public GET /users/*/avatar and /companies/*/logo; /companies/me recruiter-only; /admin/** ADMIN-only; admin controllers share /admin/users prefix - confirm no mapping clash. Prometheus endpoint must never be reachable from the host. |
| 8 | Fresh DB and smoke flow | Reset volumes; Flyway applies core migrations (none added in revisions 2-4). Smoke: register recruiter, company, admin approves, publish, search, apply, status change, avatar, logo, admin invite mail, delete account including owner block. |

## 3. Backend work not done

- Remaining ITs: delete-account owner blocks (needs job fixtures - JobLifecycleIT now provides a pattern), upload rate limit 429 + Retry-After (needs Redis Testcontainer), search saved/applied flags IT (needs apply fixtures), facet/skill cache behaviour IT.

- IT assumptions to verify on first run: wrong-password delete returns 4xx; avatar/logo of an unknown id returns 404; company public GET only after VERIFIED; core.company_members and core.jobs table names; new job response exposes data.version; approve endpoint is enough for a recruiter to create jobs.

- Resume upload: no virus-scan hook. Rate classes AUTH, DEFAULT, SEARCH, WRITE_COMMUNITY, AI not wired (RateLimitProperties returns unlimited).

- Account deletion keeps applications and notes; orphaned companies are not auto-suspended - review policy.

- Avatar and logo storage is local disk only; MinIO adapter not written (the storage compose profile exists but nothing uses it).

- Notifications: backend sets no deepLink; add one by contract change if wanted.

- Reports, community, interviews, analytics and AI admin endpoints (later phases).

- AI phase (Phase 3): gateway package, quota (Redis Lua + PG ledger), Idempotency-Key, JOB_GENERATION validation (publish still rejects aiRequestId with 422), ai-service pipeline and Ollama provider.

- OpenAPI snapshot (docs/openapi/openapi.v1.json) does not exist; springdoc generation and the CI diff check are not set up.

## 4. Frontend work not done

- pnpm gen:api after openapi.v1.json exists; replace hand-written types (seeker.ts, users.ts, account.ts, companies.ts, admin.ts, notifications.ts).

- Public company page is by id; add a by-slug read only if slugs are wanted in URLs.

- Component tests: ProfileForm, HistorySections (including clearEndDate), CompanyEditForm, LogoUpload, AvatarUpload, MentionInput interaction; use useMockServer where possible.

- Playwright critical flows (recruiter onboarding to publish, seeker apply to withdraw, recruiter pipeline) and an axe pass on all new pages.

- Admin pages use window.prompt for reasons; replace with accessible dialogs.

- Wire MentionInput into community forms when that phase starts.

## 5. Infrastructure and process

- integration.yml (compose app profile smoke + Playwright) and release.yml (GHCR images, SBOM) not written.

- Grafana dashboards are not provisioned (datasource only).

- Production hardening: COOKIE_SECURE true, restrictive CORS, secrets from environment only; Dockerfiles for frontend and ai-service not reviewed by hadolint.

- Open the contract-change PR and the ADR for the prometheus dependency; add the status text to docs/status/*.md lanes (done for backend and frontend, not ai-infra).

- Credentials: rotate anything from the original archive (.env, cookies files) if it was ever committed or shared.

## 6. Known risks

- Profile completeness weights (headline 15, summary 15, location 10, title 10, 3+ skills 20, education 10, experience 10, primary resume 10) came from revision 2 and were not re-verified against ProfileService; the new IT asserts 10 and 20 for education and experience.

- QueryParams rejects unknown parameters and Jackson fails on unknown properties: frontend bodies must match DTOs exactly (clearEndDate is now a known field on the PATCH records).

- Profile PUT replaces: omitted optional fields are cleared.

- RedisRateLimiter fails open on Redis errors; consider failing closed for AUTH when that class is added.

- Management port: with MANAGEMENT_PORT set, actuator moves off 8080; HealthEndpointIT and any scripts that call 8080 will no longer match. Leave it empty unless the monitoring profile is used.

- Audit response uses @JsonRawValue for jsonb columns; JdbcClient single-column null handling uses list() deliberately; dev seed inserts SQL directly.